PRODUCT ROADMAP

Tennis Tournament Optimizer

Version 1.0 | February 2026

# Overview

This roadmap outlines the development journey from project inception to a functional MVP. It is designed around a sustainable pace of approximately 5 hours per week, with no fixed deadline — prioritizing learning and quality over speed.

The roadmap is organized into 6 phases, each with clear deliverables and milestones. Phases 2 (Simulation Model) and 4 (Web Interface) are the core value-creation phases and receive the most attention.

# Timeline Overview

| Phase | Focus | Est. Duration | Status |
| --- | --- | --- | --- |
| 0 | Project Setup & Planning | 1-2 weeks | 🟢 In Progress |
| 1 | Data Acquisition & Exploration | 3-4 weeks | ⚪ Not Started |
| 2 ⭐ | Core Simulation Model | 6-8 weeks | ⚪ Not Started |
| 3 | Financial Layer | 2-3 weeks | ⚪ Not Started |
| 4 ⭐ | MVP Web Interface | 4-6 weeks | ⚪ Not Started |
| 5 | Iteration & Enhancement | Ongoing | ⚪ Not Started |

⭐ = High excitement phases

Total estimated time to MVP: 4-6 months (~80-120 hours)

# Phase 0: Project Setup & Planning

Duration: 1-2 weeks (~5-10 hours)

Goal: Establish project foundation, documentation, and development environment.

### Deliverables

- Project Charter (✓ complete)

- GitHub repository setup (✓ complete)

- Product Roadmap (this document)

- Technical Architecture document

- Development environment ready (R, Python, IDE)

### Milestone

✓ Phase 0 Complete: Ready to begin data work with clear documentation and tooling in place.

# Phase 1: Data Acquisition & Exploration

Duration: 3-4 weeks (~15-20 hours)

Goal: Build a clean, comprehensive dataset of historical tournament and player data.

### Tasks

- Review existing scraping code (you have this)

- Update/extend scraper for Coretennis.net if needed

- Run scraper and collect historical data (5+ years)

- Clean and structure data (handle missing values, duplicates)

- Create data dictionary documenting all fields

- Produce EDA report with key insights

### Deliverables

- Clean dataset in /data/processed/

- Data dictionary (docs/technical/DATA_DICTIONARY.md)

- EDA report with visualizations

- Scraping scripts in /src/scraping/

### Milestone

✓ Phase 1 Complete: Dataset ready for modeling; understand the data's shape, quality, and patterns.

# Phase 2: Core Simulation Model ⭐

Duration: 6-8 weeks (~30-40 hours)

Goal: Build a Monte Carlo simulation engine that estimates round-reach probabilities for any player in any tournament.

### Tasks

- Design player strength model (Elo-based or win-rate tiers)

- Calculate historical Elo ratings for all players in dataset

- Build match outcome probability function (P(A beats B))

- Create tournament draw simulator (handle seeds, byes, draw sizes)

- Implement Monte Carlo loop (N=1000+ simulations per scenario)

- Output round-reach probabilities: P(R32), P(R16), P(QF), P(SF), P(F), P(W)

- Backtest against historical tournaments; calibrate for ≥90% accuracy

### Deliverables

- Player rating system (Elo or equivalent)

- Monte Carlo simulation engine in R (/src/modeling/)

- Validation report showing calibration results

- Function: get_round_probabilities(player, tournament) → probabilities

### Milestone

✓ Phase 2 Complete: Can input any player + tournament and get reliable round-reach probabilities.

# Phase 3: Financial Layer

Duration: 2-3 weeks (~10-15 hours)

Goal: Add cost and prize money modeling to convert probabilities into expected financial outcomes.

### Tasks

- Research and compile prize money structures by tournament category

- Build cost estimation model (entry fees, travel, accommodation)

- Create expected earnings calculator: Σ P(round) × Prize(round)

- Combine into ROI function: Expected Prize - Expected Costs

- Test with sample players and tournaments

### Deliverables

- Prize money database by tournament tier

- Cost estimation module

- Function: get_expected_roi(player, tournament, costs) → net value

### Milestone

✓ Phase 3 Complete: Can calculate expected financial outcome for any player/tournament combination.

# Phase 4: MVP Web Interface ⭐

Duration: 4-6 weeks (~20-30 hours)

Goal: Deliver a functional web app where users can input their profile and receive tournament recommendations.

### Tasks

- Design user input flow (player level, location, budget, timeframe)

- Build Shiny app skeleton with input forms

- Connect to simulation + financial models

- Create results display: ranked tournament list with probabilities + ROI

- Add visualizations (charts showing round probabilities, cost breakdown)

- Basic styling and UX polish

- Deploy to shinyapps.io (or alternative)

### Deliverables

- Working Shiny app in /src/app/

- Live deployment URL

- User documentation / help guide

### Milestone

🎉 MVP COMPLETE: A real user can visit the app, enter their details, and get actionable tournament recommendations.

# Phase 5: Iteration & Enhancement

Duration: Ongoing

Goal: Continuously improve based on feedback and add new features.

### Potential Enhancements

- Additional data sources (ITF, UTR, national federations)

- Surface-specific Elo ratings (clay, hard, grass, indoor)

- Calendar optimizer (best sequence of tournaments)

- Social features: player reviews/experiences of tournaments

- Mobile-friendly design or PWA conversion

- Historical performance tracking for returning users

- Integration with tournament registration systems

# Working Principles

- Sustainable pace: 5 hours/week is the target. Some weeks will be more, some less — that's fine.

- Learning first: This is as much about building PM and technical skills as shipping a product.

- Iterate early: Get something working, then improve. Don't over-plan.

- Document as you go: Keep notes, update docs, commit frequently.

- Celebrate milestones: Each phase completion is a win worth acknowledging.

# Immediate Next Steps

- Retrieve existing Coretennis scraping code

- Set up R and Python development environment

- Review scraper code together and assess what needs updating

- Begin data collection (Phase 1 kickoff)