PROJECT CHARTER

Tennis Tournament Optimizer

| Version | 1.0 | Date | February 2026 |
| --- | --- | --- | --- |
| Project Owner | [Your Name] | Status | Initiation |

# 1. Vision Statement

To empower lower-level tennis players with data-driven insights that help them make smarter tournament decisions, maximizing their competitive growth while maintaining financial sustainability.

# 2. Problem Statement

Lower-level tennis players (ITF, regional circuits, club players aspiring to compete) face a complex optimization challenge when planning their tournament calendar:

- Competitive uncertainty: Which tournaments offer realistic chances of winning matches and gaining ranking points based on the typical field strength?

- Financial pressure: Entry fees, travel, and accommodation costs can quickly exceed prize money earnings, especially in early career stages.

- Information overload: Hundreds of potential tournaments across multiple circuits with no easy way to compare expected outcomes.

- Lack of tools: No existing solution combines historical performance data with financial modeling to provide actionable recommendations.

# 3. Project Objectives

## Primary Objectives

- Build a tournament simulation engine using Monte Carlo methods to estimate win probabilities based on historical player and tournament data.

- Develop a financial model that calculates expected ROI per tournament considering entry fees, travel costs, and prize money distribution.

- Deliver an intuitive web application where players can input their profile and receive personalized tournament recommendations.

## Secondary Objectives

- Learn and apply professional project management practices throughout the development process.

- Create a scalable data pipeline that can incorporate additional data sources over time.

- Document the methodology to enable future enhancements and potential collaboration.

# 4. Scope

| In Scope | Out of Scope (for MVP) |
| --- | --- |
| • Data scraping from Coretennis.net • Historical match/tournament database • Monte Carlo simulation model • Basic financial cost calculator • Web-based MVP interface • ITF & Challenger circuit data • ATP/WTA players outside top 100 | • Mobile native apps • Real-time booking integrations • Coaching/training recommendations • Sponsorship/financial planning tools • Social features* (see note below) *Desirable for future: player experiences |

# 5. Success Criteria

The project will be considered successful when:

| Criterion | Target |
| --- | --- |
| Historical data coverage | 5+ years of tournament results |
| Simulation accuracy (backtesting) | ≥90% calibration on round-reach probabilities |
| MVP web app functional | User can generate recommendations |
| Financial model completeness | Covers entry fees + travel estimates |

# 6. High-Level Timeline

| Phase | Focus | Key Deliverables |
| --- | --- | --- |
| Phase 0 | Project Setup & Planning | Charter, roadmap, architecture doc |
| Phase 1 | Data Acquisition & Exploration | Scraper, clean dataset, EDA report |
| Phase 2 | Core Simulation Model | Monte Carlo engine, validation tests |
| Phase 3 | Financial Layer | Cost model, ROI calculator |
| Phase 4 | MVP Web Interface | Shiny/web app, user testing |
| Phase 5 | Iteration & Enhancement | Feedback integration, improvements |

# 7. Technical Approach (High-Level)

## Data Layer

- Source: Coretennis.net (player histories, match results, tournament details)

- Scraping: Python (BeautifulSoup/Scrapy)

- Storage: BigQuery or local database (SQLite for dev)

## Modeling Layer

- Language: R (statistical modeling strength)

- Simulation: Monte Carlo tournament draw simulation

- Core Output: Round-reach probabilities (R32 → R16 → QF → SF → F → W)

- Player Strength: Elo-style rating or historical win rate by opponent level

## Application Layer

- Framework: R Shiny (fast prototyping, R-native)

- Deployment: shinyapps.io or self-hosted (TBD)

# 8. Assumptions & Constraints

## Assumptions

- Coretennis.net data is sufficiently comprehensive and accessible for scraping.

- Historical performance is a reasonable predictor of future tournament outcomes.

- Users can provide a reasonable estimate of their playing level for input.

## Constraints

- Technical skills: Learning curve for advanced R/Python; Claude assistance required.

- Time: Part-time project alongside other commitments.

- Budget: Minimal/zero budget; prefer free-tier services.

- Data access: Subject to website terms of service and potential changes.

# 9. Key Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data source becomes inaccessible | High | Archive data early; identify backup sources (ITF, national federations) |
| Model accuracy insufficient | Medium | Iterative validation; adjust model complexity; set realistic user expectations |
| Scope creep | Medium | Strict MVP focus; document future features separately |
| Technical complexity exceeds skills | Low | Leverage Claude assistance; break tasks into smaller pieces |

# 10. Approval

By signing below, the project owner confirms the charter and authorizes the project to proceed.

| Project Owner: |  |
| --- | --- |
| Date: |  |